**Project Timeline: HTML Element Counter**

**September 7th:**

**Planning:**

* **Requirement Analysis:** Understand the project needs and desired outcomes.
* **Database Design:** Plan out the database schema and queries.
* **Frontend Design Sketch:** Draft a layout for the frontend.

**Development:**

* **Backend Development - Database Integration:** Set up connections and write necessary database queries.

**September 8th:**

**Development (continued):**

* **Backend Development - Core Functionality:** Implement counting of HTML elements and generating statistics.
* **Frontend Development:** Build the basic frontend structure and integrate with backend.
* **CSS Styling:** Refine the design for a better look.
* **Refactoring:** Review and streamline code for better performance.

**September 9th:**

**Testing:**

* **Unit Testing:** Test individual components for expected outcomes.
* **Integration Testing:** Ensure frontend and backend work together seamlessly.
* **User Testing:** Simulate typical user scenarios.

**Deployment:**

* **Environment Setup:** Prepare for project deployment on Siteground.

**Finalization:**

* **Feedback and Adjustments:** Make necessary changes based on testing.
* **Final Deployment:** Launch the project for use.
* **Documentation:** Prepare any necessary documentation or user guides.